# Brainstorming  Idea Generation & Prioritization Template

Date: 18th June 2026

Team ID:

Project Name: ShopEZ E-Commerce Platform

Maximum Marks: 4

## Step 1  :Team Gathering & Problem Selection

Our team of developers gathered to identify a real-world problem worth solving. After evaluating multiple domains, we collectively agreed that online retail had a significant gap for small and mid-size sellers who could not afford complex platforms. We selected the problem of making e-commerce accessible, scalable, and user-friendly for both buyers and sellers.

| Team Member | Role |
| --- | --- |
| Eshwar Prasad | Lead Developer & Systems Architect |
| Eshwar Prasad | Frontend Developer |
| Eshwar Prasad | Backend Developer & Database Designer |
| Eshwar Prasad | UI/UX Designer & Tester |

## Step 2 :Brainstorm: Idea Listing & Grouping

During our brainstorming session, the team generated the following ideas across multiple categories:

| Category | Ideas Generated |
| --- | --- |
| Authentication | JWT login, Google OAuth, Role-based access (User, Seller, Admin) |
| Product Management | Catalog with categories, Real-time stock tracking, Seller dashboard for CRUD |
| Shopping Experience | Search & filter, Product detail gallery, Cart with live quantity updates |
| Order Management | Checkout flow, Order history, Status tracking (Pending â†’ Shipped â†’ Delivered) |
| Deployment | Vercel serverless hosting, MongoDB Atlas cloud database, Vite-optimized frontend |

## Step 3  Idea Prioritization

Using a High Impact vs Low Effort matrix, we prioritized features for the first sprint as follows:

| Feature | Impact (1-5) | Effort (1-5) | Priority |
| --- | --- | --- | --- |
| User Authentication (JWT) | 5 | 2 | HIGH Sprint 1 |
| Product Catalog with Pagination | 5 | 3 | HIGH Sprint 1 |
| Shopping Cart with Context API | 4 | 3 | HIGH Sprint 1 |
| Order Checkout & History | 4 | 3 | HIGH Sprint 2 |
| Seller Dashboard | 4 | 4 | MEDIUM Sprint 2 |
| Admin Panel | 3 | 4 | MEDIUM Sprint 3 |
| Payment Gateway (Stripe) | 5 | 5 | LOW Future |
| Real-time Notifications (WebSockets) | 3 | 5 | LOW Future |