# Project Planning Template

Date: 18th June 2026

Team ID:

Project Name: ShopEZ E-Commerce Platform

Maximum Marks: 5

## Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Authentication | USN-1 | As a user, I want to register with name, email, and password so I can create an account. | 3 | High | Eshwar |
| Sprint 1 | Authentication | USN-2 | As a user, I want to log in securely using JWT so my session is protected. | 3 | High | Eshwar |
| Sprint 1 | Product Catalog | USN-3 | As a buyer, I want to view all products paginated so I can browse the store easily. | 5 | High | Eshwar |
| Sprint 1 | Product Catalog | USN-4 | As a buyer, I want to filter products by category so I can narrow my search. | 3 | High | Eshwar |
| Sprint 2 | Shopping Cart | USN-5 | As a buyer, I want to add items to cart and see live quantity updates so I can manage my purchase. | 5 | High | Eshwar |
| Sprint 2 | Order Management | USN-6 | As a buyer, I want to checkout and place an order so I can complete my purchase. | 5 | High | Eshwar |
| Sprint 2 | Seller Dashboard | USN-7 | As a seller, I want to add and manage my products from a dashboard so I can control my inventory. | 5 | Medium | Eshwar |
| Sprint 3 | Admin Panel | USN-8 | As an admin, I want to view all users and orders so I can manage the platform. | 5 | Medium | Eshwar |
| Sprint 3 | Deployment | USN-9 | As a developer, I want to deploy frontend and backend to Vercel so users can access the app online. | 3 | High | Eshwar |

## Project Tracker Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 14 | 5 weeks | 11 May 2026 | 18 June 2026 | 14 | 11 May 2026 |
| Sprint 2 | 15 | 5 weeks | 11 May 2026 | 18 June 2026 | 15 | 11 May 2026 |
| Sprint 3 | 8 | 5weeks | 11 May 2026 | 18 June 2026 | 8 | 08 June2026 |

Team Velocity: Average story points completed per sprint = (14 + 15 + 8) / 3 = 12.3 story points/sprint.

Burndown Chart: The burndown chart for ShopEZ plotted the total remaining story points against the sprint calendar. In Sprint 1, we completed all 14 planned points, producing a steady downward burn. Sprint 2 maintained momentum completing all 15 points. Sprint 3 closed out the remaining 8 points, resulting in a clean burndown to zero by the final release date.